BACHELOR OF TECHNOLOGY  |  SEMESTER VII  |  DEVOPS LABORATORY PROJECT REPORT

RESTAURANT ORDER MANAGEMENT SYSTEM (ROMS)

End-to-End Agile Software Engineering & DevOps Lifecycle Implementation Utilizing Java 17, Spring Boot 3.x, Jenkins Declarative Pipelines, Headless Selenium WebDriver, Multi-Stage Docker Containers, and Agentless Ansible Configuration Management

PROJECT SCOPE & ENGINEERING HIGHLIGHTS (15-WEEK SPRINT RECORD) • Full-Stack 3-Tier Application: Spring Boot 3.3.2 RESTful Backend, JPA/Hibernate ORM, H2/MySQL Database, and Light Academic UI. • Version Control & Gitflow: Feature branch workflow, pull requests, semantic release tagging (v1.0.0-mvp), and conflict resolution. • Continuous Integration & Testing: Parameterized Jenkins Pipeline as Code with automated JUnit 5 & Headless Chrome Selenium Quality Gates. • Containerization & Continuous Delivery: Multi-stage Alpine JRE Docker builds (~220 MB), non-root execution, HEALTHCHECK, and Docker Hub publishing. • Infrastructure as Code & Reliability: Agentless Ansible node provisioning, systemd service management, idempotency verification, and automated rollback.

| Submission Attribute | Details |
| --- | --- |
| Project Title | Restaurant Order Management System (ROMS) |
| Student Name | Prithviraj Abnave |
| Roll Number | 23102B0035 |
| Course / Subject | DevOps — SEM 7 |
| Project Duration | 15 Weeks (August 2026 – October 2026) |
| Submission Date | October 2026 |
| Institution | [Institution Name] |
| GitHub Repository | https://github.com/Prithviraj-Abnave/Restaurant-Order-Management-System--ROMS-_Sem-7_DevOps |

TABLE OF CONTENTS

The following directory outlines the comprehensive structure of this 15-week DevOps engineering report, covering executive summaries, system specifications, weekly sprint records, CI/CD pipelines, infrastructure automation, and operational guides.

| Chapter / Section | Title | Key Scope & Contents |
| --- | --- | --- |
| Chapter 1 | Abstract / Executive Summary | Executive overview of the ROMS application and 15-week DevOps lifecycle |
| Chapter 2 | Introduction and Project Objectives | Problem statement, stakeholder analysis, primary/secondary objectives, frozen MVP scope |
| Chapter 3 | Weekly Lab Summaries (Week 1 to Week 15) | Complete chronological sprint records, technical deliverables, and verification logs |
| ├─ Section 3.1 | Week 1: Problem Definition and Project Scope | Paper-based restaurant challenges, stakeholders, O1–O10 objectives, F1–F5 MVP freeze |
| ├─ Section 3.2 | Week 2: Agile Planning and DevOps Workflow Design | MoSCoW product backlog (US-01 to US-11), 15-week sprint schedule, Definition of Done |
| ├─ Section 3.3 | Week 3: Requirements, Architecture & Technical Setup | 3-tier SRS (FR-01 to FR-09, NFR-01 to NFR-05), 4-entity data model, 11 REST APIs |
| ├─ Section 3.4 | Week 4: Git and GitHub Repository Setup | Gitflow branching strategy, Conventional Commits, GitHub Issues #1–#6, Spring Boot skeleton |
| ├─ Section 3.5 | Week 5: Feature F1 — Item Catalogue Workflow | feature/item-catalogue branch, MenuItem CRUD & soft-delete, index.html UI, PR merge |
| ├─ Section 3.6 | Week 6: MVP Completion and Git Collaboration | Orders (F2/F3), Search (F4), Alerts (F5), Light Academic theme, merge conflict & v1.0.0-mvp tag |
| ├─ Section 3.7 | Week 7: Jenkins Installation and CI Job | Local jenkins.war setup on port 8080, ROMS-CI-Freestyle project, Poll SCM build verification |
| ├─ Section 3.8 | Week 8: Pipeline as Code and Server Deployment | Declarative Jenkinsfile, ENVIRONMENT & PORT parameters, embedded Tomcat profile deployment |
| ├─ Section 3.9 | Week 9: Selenium Test Design and Local Execution | 3 critical UI user journeys, JUnit 5 + Selenium 4.22.0 headless Chrome automation |
| ├─ Section 3.10 | Week 10: Continuous Testing in Jenkins | JUnit XML test report publishing, quality gate halt on defect, fix & pipeline recovery |
| ├─ Section 3.11 | Week 11: Docker Image and Container Lifecycle | Multi-stage Alpine Dockerfile, non-root roms user, HEALTHCHECK, container lifecycle CLI |
| ├─ Section 3.12 | Week 12: Jenkins-Docker Continuous Deployment | 7-stage pipeline: Docker Build (1.0.BUILD_NUMBER), Docker Hub Push, automated container deploy |
| ├─ Section 3.13 | Week 13: Configuration Management Script (Ansible) | Server prerequisites, inventory.ini, 8-section configure-node.yml, systemd template, idempotency |
| ├─ Section 3.14 | Week 14: Automated Provisioning & Reliability | 4-play provision-and-validate.yml, clean VM setup, smoke test, idempotency & v1.0.6 rollback |
| └─ Section 3.15 | Week 15: Final End-to-End Release, Docs & Viva | Commit-to-production walkthrough, 10-step viva script, final repository structure & checklist |
| Chapter 4 | System Architecture (Application & DevOps Toolchain) | Deep-dive into 3-tier Spring Boot design, relational schema, REST contracts, and toolchain matrix |
| Chapter 5 | Complete CI/CD Pipeline Documentation | Production Jenkinsfile, multi-stage Dockerfile, .dockerignore, quality gates, and secret handling |
| Chapter 6 | Configuration Management (Ansible) | Complete inventory.ini, configure-node.yml, roms.service.j2, and provision-and-validate.yml code |
| Chapter 7 | Troubleshooting Guide | Diagnostic runbook and resolution matrix for 8 critical CI/CD, Docker, and Ansible failure modes |
| Chapter 8 | Known Limitations | Architectural analysis of 6 current operational constraints in database, networking, and HA |
| Chapter 9 | Future Enhancements | Prioritized roadmap: MySQL persistence, Nginx TLS, Kubernetes, Prometheus/Grafana, DevSecOps |
| Chapter 10 | Lessons Learned | Key engineering takeaways across IaC, quality gates, immutable containers, and idempotency |
| Chapter 11 | Conclusion | Synthesis of project achievements and objective fulfillment matrix (O1–O10) |
| Chapter 12 | References | Technical documentation, standards, and literature references |

Note: All chapters and sub-sections use standard Microsoft Word Heading 1, Heading 2, and Heading 3 styles for seamless navigation in the Word Navigation Pane.

CHAPTER 1

# Abstract / Executive Summary

EXECUTIVE SUMMARY (200 WORDS) Small-to-mid-sized restaurants frequently rely on manual, paper-based workflows for menu administration, order taking, and kitchen coordination, resulting in communication errors, delayed table service, stock blind spots, and zero real-time visibility into operational exceptions. This project presents the design, full-stack implementation, and end-to-end automated delivery of the Restaurant Order Management System (ROMS)—a lightweight, open-source 3-tier web application engineered across a structured 15-week Agile and DevOps lifecycle. Built with Java 17, Spring Boot 3.3.2, Spring Data JPA, H2/MySQL, and a responsive HTML5/CSS3/JavaScript frontend styled in a Light Academic theme, ROMS delivers five core Minimum Viable Product (MVP) capabilities: Item Catalogue Management (F1), Real-Time Order Creation and Modification (F2), Forward-Only Order Status Tracking (F3), Dynamic Search and Filtering (F4), and Automated Out-of-Stock and Stale Order Exception Alerts (F5). To eliminate manual deployment bottlenecks and configuration drift, a complete Continuous Integration and Continuous Deployment (CI/CD) toolchain was constructed. Source code is managed via Git and GitHub using a Gitflow-inspired branching strategy with Conventional Commits and semantic tagging (v1.0.0-mvp). A declarative Jenkins pipeline automates Maven compilation, executes headless Chrome Selenium WebDriver UI tests and JUnit 5 suites as a strict quality gate, builds multi-stage Alpine Docker images (~220 MB), publishes versioned artifacts to Docker Hub, and provisions target Linux nodes via agentless, idempotent Ansible playbooks with automated health verification and one-command rollback.

## 1.1 Executive Snapshot of Achievements

| Engineering Dimension | Key Project Deliverable & Quantitative Metric |
| --- | --- |
| Application Architecture | 3-Tier Monolith: HTML5/CSS3/JS UI + Spring Boot 3.3.2 REST API (11 Endpoints) + JPA/H2 Persistence |
| Agile Delivery Cadence | 15 Weekly Sprints ¦ 11 Prioritized User Stories (6 Must Have, 5 Should Have) ¦ 100% MVP Completion |
| Version Control & SCM | Gitflow Workflow (main, develop, feature/*) ¦ Pull Requests ¦ Intentional Merge Conflict Resolution ¦ Tag v1.0.0-mvp |
| Continuous Integration & Quality Gate | 7-Stage Declarative Jenkinsfile ¦ Maven 3.9+ ¦ JUnit 5 + 3 Headless Selenium WebDriver UI Journeys |
| Containerization Efficiency | Multi-Stage Dockerfile (eclipse-temurin:17-jre-alpine) ¦ ~220 MB Image (56% Reduction) ¦ Non-Root User & HEALTHCHECK |
| Infrastructure as Code & Reliability | Agentless Ansible Playbooks (configure-node.yml & provision-and-validate.yml) ¦ Idempotent (changed=0) ¦ Automated Rollback |

CHAPTER 2

# Introduction and Project Objectives

## 2.1 Background and Operational Context

The hospitality and food-service sector in India comprises thousands of small-to-mid-sized dine-in restaurants that operate under high table-turnover pressure with constrained IT budgets. Despite rapid digital transformation in third-party food delivery, internal dine-in operations—spanning menu price updates, table order capture, kitchen display coordination, and delayed-order tracking—remain heavily dependent on handwritten paper chits (KOTs) and verbal communication between front-of-house waiters and kitchen staff.

Furthermore, from a software systems engineering standpoint, building an application is only half the challenge. Traditional manual software deployments suffer from 'works on my machine' dependency mismatches, regressions introduced by untested user interface changes, manual server setup errors, and extended downtime when a defective release is pushed to production. This 15-week project addresses both domains simultaneously: developing the Restaurant Order Management System (ROMS) while engineering a production-grade DevOps pipeline that automates every step from code commit to containerized server provisioning and rollback.

## 2.2 Operational Problem Analysis

| Operational Problem | Business & Service Impact |
| --- | --- |
| Order mis-communication via handwritten chits | Illegible handwriting or lost paper slips result in wrong dishes prepared, food wastage, and customer complaints. |
| No real-time order status visibility | Waiters must physically walk into the kitchen to check whether an order is Placed, Preparing, or Ready. |
| Stock / availability blind spots | Out-of-stock dishes are discovered only after the customer has placed an order, causing embarrassment and re-ordering delays. |
| Slow paper-based search and reporting | Locating historical table orders or auditing daily revenue requires tedious manual ledger inspection. |
| No exception handling for stale orders | Orders stuck in PLACED or PREPARING state for over 30 minutes go unnoticed until the customer escalates. |
| Verbal menu updates | Last-minute price changes or seasonal item additions are communicated verbally, leading to billing inconsistencies. |

FORMAL PROBLEM STATEMENT There is no affordable, lightweight, open-source web application that enables small-to-mid-sized restaurants to digitally manage their menu catalogue, create and update dine-in orders in real time, track order status from placement to serving, search and filter historical orders, and receive proactive alerts for operational exceptions — all built, verified, containerized, and deployed through an automated modern DevOps pipeline.

## 2.3 Project Stakeholders

| Stakeholder | Role | Primary System & Operational Need |
| --- | --- | --- |
| Restaurant Owner / Manager | Business Administrator | Complete menu catalogue control, order oversight, real-time exception alerts, and historical order filtering. |
| Waiter / Front-of-House Staff | Order Entry Operator | Fast, intuitive dine-in order creation (< 30 seconds), item modification, and live status visibility. |
| Kitchen Staff / Chef | Order Fulfilment Operator | Clear queue of incoming orders organized by status and one-click forward status transition capability. |
| DevOps Engineer (Student) | System Delivery & SRE | Automated build, continuous UI testing, reproducible Docker packaging, and idempotent Ansible deployment. |

## 2.4 Primary and Secondary Project Objectives

The project objectives were formally established in Week 1 and divided into seven Primary Objectives (O1–O7) and three Secondary Objectives (O8–O10):

| ID | Category | Objective Specification |
| --- | --- | --- |
| O1 | Primary | Build a functional ROMS web application implementing all 5 core MVP features (Menu, Orders, Status Lifecycle, Search/Filter, Exception Alerts). |
| O2 | Primary | Implement a complete, automated end-to-end CI/CD pipeline integrating Git, Jenkins, Maven, Selenium, Docker, and Ansible. |
| O3 | Primary | Demonstrate collaborative Git workflows including Gitflow branching, Pull Requests, intentional merge conflict resolution, and release tagging. |
| O4 | Primary | Automate compilation, testing, packaging, and deployment using declarative Jenkins Pipeline as Code (Jenkinsfile). |
| O5 | Primary | Integrate automated headless Selenium WebDriver UI tests into Jenkins as an enforceable quality gate that halts broken builds. |
| O6 | Primary | Containerize the Spring Boot application using a security-hardened, multi-stage Dockerfile and publish versioned images to Docker Hub. |
| O7 | Primary | Automate target Linux server configuration and container deployment using agentless Ansible playbooks and systemd unit templates. |
| O8 | Secondary | Produce comprehensive, university-grade software engineering and DevOps technical documentation across all 15 sprints. |
| O9 | Secondary | Demonstrate infrastructure idempotency (zero changes on playbook re-execution) and automated rollback/recovery to a prior stable image. |
| O10 | Secondary | Strictly adhere to Agile Scrum/Kanban practices including a MoSCoW product backlog, weekly sprint mapping, and a multi-tier Definition of Done. |

## 2.5 Frozen MVP Scope and Boundaries

To prevent scope creep across the 15-week solo engineering timeline, five core functional features were frozen for the Minimum Viable Product (MVP):

| Feature ID | Feature Name | MoSCoW Priority | Functional Scope Summary |
| --- | --- | --- | --- |
| F1 | Item Catalogue Management | Must Have | Full CRUD for menu items with name, category enum, price validation (> 0), availability toggle, and soft deletion. |
| F2 | Create / Update Order | Must Have | Create dine-in orders by table number with line items, automatic total calculation, and modification while PLACED or PREPARING. |
| F3 | Order Status Tracking | Must Have | Strict forward-only state machine: PLACED → PREPARING → READY → SERVED → CLOSED with kitchen display filtering. |
| F4 | Search and Filter | Should Have | Partial case-insensitive menu search, category/availability filtering, and order filtering by status, table number, and date range. |
| F5 | Exception Alerts | Should Have | Automated generation and dashboard resolution of OUT_OF_STOCK and STALE_ORDER (> 30 min in PLACED/PREPARING) alerts. |

Explicitly Out of Scope for MVP: Payment gateway integration, customer-facing QR-code self-ordering, multi-restaurant tenant isolation, advanced BI analytics dashboards, role-based user authentication/login, native mobile apps (iOS/Android), and external email/SMS gateways.

## 2.6 Confirmed Technology Stack & Project Constraints

| Architectural Layer | Technology / Tool | Role in ROMS Project |
| --- | --- | --- |
| Frontend Presentation | HTML5, CSS3, Vanilla JavaScript (ES6+) | Responsive Light Academic UI (index.html, orders.html, alerts.html) using Fetch REST API. |
| Backend Framework | Java 17 LTS + Spring Boot 3.3.2 | Embedded Apache Tomcat (port 8081), Spring Web REST Controllers, Spring Data JPA, Actuator. |
| Database Layer | H2 In-Memory DB (dev/test), MySQL 8 (prod) | Zero-configuration relational persistence for rapid CI testing and production compatibility. |
| Build Automation | Apache Maven 3.9+ | Dependency resolution, lifecycle compilation, Surefire test execution, executable JAR packaging. |
| Version Control (SCM) | Git + GitHub | Source code hosting, issue tracking, branch management, Pull Requests, and webhooks. |
| CI/CD Orchestration | Jenkins LTS (2.x) | Freestyle CI job and declarative multi-stage Pipeline as Code (Jenkinsfile). |
| Automated Testing | JUnit 5 + Selenium WebDriver 4.22.0 | Unit testing and headless Google Chrome browser UI verification. |
| Containerization | Docker Engine 26.x + Docker Hub | Multi-stage Alpine image building, container lifecycle management, and cloud registry storage. |
| Configuration Management | Ansible 2.17.x | Agentless SSH server provisioning, systemd service orchestration, health checks, and rollback. |

Team Size Constraint: Solo developer executing all application development, QA automation, containerization, and infrastructure tasks.

Financial Constraint: ₹0 budget requirement — 100% open-source software, tools, base images, and local/free-tier registries.

Schedule Constraint: 15 fixed academic weeks from initial problem statement to final viva demonstration.

Key Technical Risks Identified: Local hardware resource contention (running Jenkins, Docker, Chrome headless, and Target VM simultaneously), Selenium timing flakiness, and end-of-semester documentation load.

CHAPTER 3

# Weekly Lab Summaries (Week 1 to Week 15)

This chapter presents the complete, chronological weekly engineering record across all 15 sprints of the ROMS DevOps project (August 2026 – October 2026). Each section documents the specific sprint objectives, technical designs, source code implementations, CLI execution logs, verification outputs, and completed deliverables.

## 3.1 Week 1 — Problem Definition and Project Scope (August 2026)

Sprint Objective: Define the core operational problem being solved, identify all project stakeholders, establish primary and secondary objectives along with project constraints, and formally freeze the MVP scope for the 15-week DevOps lifecycle.

During Week 1, a thorough domain investigation of small-to-mid-sized Indian dine-in restaurants was conducted. Six major operational pain points stemming from manual, paper-based order chits were catalogued: order mis-communication causing wrong dishes, lack of real-time kitchen status visibility, out-of-stock blind spots discovered after order placement, slow manual ledger searches, unmonitored stale orders, and inconsistent verbal menu pricing.

To solve these problems within a rigorous academic DevOps framework, four key stakeholder personas were mapped (Restaurant Owner/Manager, Waiter/Front-of-House Staff, Kitchen Staff/Chef, and DevOps Engineer), ten measurable project objectives (O1–O10) were defined, and the five MVP features (F1: Item Catalogue Management, F2: Create/Update Order, F3: Order Status Tracking, F4: Search and Filter, and F5: Exception Alerts) were frozen.

| Deliverable Artifact | Description | Status |
| --- | --- | --- |
| problem-statement.md | Formal problem statement and paper-workflow impact analysis | Completed (✅) |
| stakeholders.md | Role and primary need mapping for 4 stakeholder groups | Completed (✅) |
| objectives-constraints.md | Primary (O1–O7) & Secondary (O8–O10) objectives, ₹0 budget, solo constraints | Completed (✅) |
| mvp-scope.md | Frozen MVP feature matrix (F1–F5) and explicit out-of-scope boundaries | Completed (✅) |

## 3.2 Week 2 — Agile Planning and DevOps Workflow Design (August 2026)

Sprint Objective: Create the prioritized product backlog with user stories, define the 15-week sprint plan mapping features to weekly deliverables, establish a multi-tiered Definition of Done (DoD) checklist, and design the end-to-end DevOps lifecycle workflow diagram.

### 3.2.1 Product Backlog (MoSCoW Prioritization)

Eleven user stories (US-01 through US-11) were authored and prioritized using the MoSCoW method (6 Must Have, 5 Should Have):

| Story ID | User Story Title | Mapped Feature | Priority | Target Sprint |
| --- | --- | --- | --- | --- |
| US-01 | Add / Edit / Delete Menu Items | F1 (Item Catalogue) | Must Have | Week 5 |
| US-02 | View Menu Catalogue | F1 (Item Catalogue) | Must Have | Week 5 |
| US-03 | Create a New Order | F2 (Order Management) | Must Have | Week 6 |
| US-04 | Update an Existing Order | F2 (Order Management) | Must Have | Week 6 |
| US-05 | Update Order Status | F3 (Status Tracking) | Must Have | Week 6 |
| US-06 | View Orders by Status (Kitchen Display) | F3 (Status Tracking) | Must Have | Week 6 |
| US-07 | Search Menu Items | F4 (Search & Filter) | Should Have | Week 6 |
| US-08 | Filter and Search Orders | F4 (Search & Filter) | Should Have | Week 6 |
| US-09 | Out-of-Stock Alert | F5 (Exception Alerts) | Should Have | Week 6 |
| US-10 | Stale Order Alert | F5 (Exception Alerts) | Should Have | Week 6 |
| US-11 | Alert Dashboard | F5 (Exception Alerts) | Should Have | Week 6 |

### 3.2.2 15-Week Master Sprint Plan

| Sprint | Lifecycle Phase | Primary Sprint Goal & Deliverables |
| --- | --- | --- |
| Week 1 | Planning | Problem definition, stakeholder analysis, MVP scope freeze |
| Week 2 | Planning | Product backlog (11 stories), sprint plan, Definition of Done, DevOps workflow |
| Week 3 | Planning & Design | SRS, 3-tier architecture, 4-entity data model, 11 REST APIs, local setup |
| Week 4 | Dev Setup | Git/GitHub repository, branching policy, issue templates, Spring Boot skeleton |
| Week 5 | Feature Dev | F1: Item Catalogue backend + frontend (feature/item-catalogue branch + PR) |
| Week 6 | Feature Dev | F2–F5: Orders, Status, Search, Alerts + Light Academic UI + merge conflict & tag v1.0.0-mvp |
| Week 7 | CI/CD | Jenkins local installation (jenkins.war) and ROMS-CI-Freestyle build job |
| Week 8 | CI/CD | Declarative Jenkinsfile multi-stage parameterized pipeline + local deployment |
| Week 9 | Testing | Selenium WebDriver 4.x UI test suite design (3 user journeys) and local execution |
| Week 10 | Testing | Selenium integrated into Jenkins as quality gate; defect failure & recovery demo |
| Week 11 | Containerization | Multi-stage Alpine Dockerfile, non-root security, HEALTHCHECK, container lifecycle CLI |
| Week 12 | Container CD | Extended Jenkins-Docker pipeline: versioned build, Docker Hub push, container deployment |
| Week 13 | Config Mgmt | Ansible inventory.ini + configure-node.yml playbook + systemd service unit template |
| Week 14 | Reliability | Automated VM provisioning, smoke tests, idempotency verification, and rollback to v1.0.6 |
| Week 15 | Release & Viva | Complete end-to-end commit-to-production workflow, final documentation, viva demonstration |

### 3.2.3 Multi-Level Definition of Done (DoD) & Lifecycle Mapping

1. Code Level: Compiles with zero errors; adheres to Java/Spring naming conventions; zero hardcoded environment secrets; committed using Conventional Commits format (type(scope): subject).

2. Testing Level: Unit and UI integration tests written; mvn test returns BUILD SUCCESS; manual browser verification confirms all acceptance criteria.

3. Integration Level: Feature branch merged into develop via Pull Request; all merge conflicts cleanly resolved and verified.

4. Documentation Level: REST API endpoints documented; repository README updated; weekly sprint summary artifact completed.

5. DevOps Level (Week 7+): Jenkins pipeline turns green; Selenium quality gate passes; Docker image builds cleanly; Ansible playbook succeeds with zero failures.

6. Deployment Level: Application accessible at http://localhost:8081 with health check UP and zero regressions in existing features.

▸ Week 2 — End-to-End DevOps Lifecycle & Toolchain Mapping

Plan ──► Code ──► Build ──► Test ──► Release ──► Deploy ──► Operate ──► Monitor │ │ │ │ │ │ │ │ Week Week Week Week Week Week Week Week 1–3 4–6 7–8 9–10 11–12 11–12 13–14 15 • Plan : GitHub Issues, MoSCoW Backlog, Sprint Plan • Code : VS Code, Git, GitHub (Feature Branches, Pull Requests) • Build : Apache Maven (mvn clean package) • Test : JUnit 5, Headless Chrome Selenium WebDriver • Release : Declarative Jenkins Pipeline, Docker Hub Semantic Tags • Deploy : Docker CLI (docker run), Jenkins Deploy Stage • Operate : Ansible Playbooks (systemd service, user/directory provisioning) • Monitor : Spring Boot /actuator/health, ROMS Exception Alerts Dashboard

## 3.3 Week 3 — Requirements, Architecture and Technical Setup (August 2026)

Sprint Objective: Design the 3-tier system architecture, author the Software Requirements Specification (SRS) covering Functional and Non-Functional Requirements, define the relational data model and 11 REST API endpoints, and verify the local development setup.

### 3.3.1 Functional Requirements (FR-01 to FR-09) & Non-Functional Requirements (NFR-01 to NFR-05)

| Req ID | Feature / Type | Requirement Specification |
| --- | --- | --- |
| FR-01 | F1 | Add, edit, soft-delete, and list menu items with non-empty name and price > 0 validation. |
| FR-02 | F2 | Create dine-in order specifying table number and menu items; auto-calculate total_amount; assign initial status PLACED. |
| FR-03 | F2 | Modify existing order (add/remove items and recalculate total) strictly when order status is PLACED or PREPARING. |
| FR-04 | F3 | Enforce forward-only order status lifecycle transitions: PLACED → PREPARING → READY → SERVED → CLOSED. |
| FR-05 | F4 | Search menu catalogue by partial case-insensitive name; filter items by category enum and availability boolean. |
| FR-06 | F4 | Filter orders by status and date range (fromDate/toDate); search orders by order ID or table number. |
| FR-07 | F5 | Automatically generate an OUT_OF_STOCK alert if an order references an unavailable menu item. |
| FR-08 | F5 | Automatically generate a STALE_ORDER alert when an order remains in PLACED or PREPARING state for > 30 minutes. |
| FR-09 | F5 | Provide an Alert Dashboard allowing managers to inspect active unresolved alerts and mark them resolved. |
| NFR-01 | Performance | All application views and REST responses must load in < 2 seconds on localhost. |
| NFR-02 | Usability | Front-of-house staff must be able to create a complete table order in < 30 seconds. |
| NFR-03 | Reliability | Zero unhandled server crashes on invalid inputs; return structured JSON error payloads via GlobalExceptionHandler. |
| NFR-04 | Portability | Application must run identically inside an Alpine Docker container without code modifications. |
| NFR-05 | Maintainability | Strict 3-layer separation of concerns: REST Controller → Business Service → JPA Repository. |

### 3.3.2 Relational Data Model (4 Entities) & Local Setup

Four JPA entities were designed to model the restaurant domain: menu_item, order_table (named to avoid the SQL ORDER reserved keyword), order_item (join table capturing historical price_at_order snapshots), and alert.

▸ Week 3 — Local Development Environment Verification

# Prerequisites: Java 17+, Maven 3.9+, Git git clone https://github.com/Prithviraj-Abnave/Restaurant-Order-Management-System--ROMS-_Sem-7_DevOps.git cd Restaurant-Order-Management-System--ROMS-_Sem-7_DevOps/roms-app # Build and launch locally on embedded Tomcat (port 8081) mvn spring-boot:run # Output: Started RomsApplication in 2.1 seconds ¦ Accessible at http://localhost:8081

## 3.4 Week 4 — Git and GitHub Repository Setup (August 2026)

Sprint Objective: Create the public GitHub repository with standardized directory structure, .gitignore exclusions, branch conventions, Conventional Commits formatting, GitHub Issues #1–#6, and commit the working Spring Boot 3.3.2 application skeleton.

▸ Week 4 — Gitflow-Inspired Branching Architecture

main ─── Production-ready releases only (tagged with semantic version e.g. v1.0.0-mvp) └── develop ─── Primary integration branch (all feature branches merged here via Pull Request) ├── feature/item-catalogue ─── Week 5: Menu Catalogue CRUD & UI (F1) ├── feature/order-management ─── Week 6: Orders, Lifecycle & Theme Migration (F2, F3, F4) └── feature/alerts-and-exceptions ─── Week 6: Alerts, Health Check & Global Exception Handling (F5)

| Issue # | GitHub Issue Title | Assigned Labels | Milestone |
| --- | --- | --- | --- |
| #1 | Implement Item Catalogue (F1) | feature, must-have | MVP v1.0 |
| #2 | Implement Order Management (F2) | feature, must-have | MVP v1.0 |
| #3 | Implement Order Status Tracking (F3) | feature, must-have | MVP v1.0 |
| #4 | Implement Search and Filter (F4) | feature, should-have | MVP v1.0 |
| #5 | Implement Exception Alerts (F5) | feature, should-have | MVP v1.0 |
| #6 | Set up Jenkins CI/CD Pipeline | devops | Pipeline |

▸ Week 4 — Spring Boot Application Skeleton & Commit History

roms-app/ ├── pom.xml # Spring Boot 3.3.2 parent, Java 17, Web, JPA, H2, Actuator ├── src/main/java/com/roms/ │ ├── RomsApplication.java # @SpringBootApplication entry point │ ├── controller/ # REST API Controllers (populated Weeks 5–6) │ ├── service/ # Business logic services (populated Weeks 5–6) │ ├── repository/ # Spring Data JPA interfaces (populated Weeks 5–6) │ └── model/ # JPA Entities & Enums (populated Weeks 5–6) └── src/main/resources/ ├── application.properties # H2 in-memory DB config, server.port=8081 └── static/ # Frontend HTML/CSS/JS assets (populated Weeks 5–6) # Git Commit Log After Week 4: * docs(week-4): add Git/GitHub setup documentation * chore(week-4): commit Spring Boot application skeleton * docs(week-3): SRS, Data Model, API List, Architecture diagrams * docs(week-2): Product Backlog, Sprint Plan, Definition of Done * docs(week-1): Problem Statement, Stakeholders, MVP Scope, Objectives * Initial commit: README and .gitignore

## 3.5 Week 5 — Feature F1: Item Catalogue (Feature Branch Workflow) (September 2026)

Sprint Objective: Implement the complete Item Catalogue feature (F1) on an isolated feature/item-catalogue branch, including MenuItem entity, repository, service, REST controller, and index.html frontend, then merge into develop via a reviewed Pull Request.

▸ Week 5 — Backend Persistence Layer (MenuItem.java & MenuItemRepository.java)

// 1. MenuItem.java — JPA Entity mapped to menu_item table @Entity @Table(name = "menu_item") public class MenuItem { @Id @GeneratedValue(strategy = GenerationType.IDENTITY) private Long id; private String name; @Enumerated(EnumType.STRING) private MenuCategory category; // STARTER, MAIN_COURSE, DESSERT, BEVERAGE private BigDecimal price; private boolean available; private LocalDateTime createdAt; private LocalDateTime updatedAt; } // 2. MenuItemRepository.java — Derived Spring Data JPA Queries @Repository public interface MenuItemRepository extends JpaRepository<MenuItem, Long> { List<MenuItem> findByCategory(MenuCategory category); List<MenuItem> findByNameContainingIgnoreCase(String name); List<MenuItem> findByAvailable(boolean available); }

The MenuItemService class implements getAllMenuItems(String search, String category, Boolean available), getMenuItemById(Long id), createMenuItem(MenuItem item) (enforcing non-empty name and price > 0), updateMenuItem(Long id, MenuItem updated), and deleteMenuItem(Long id) which performs a safe soft-delete by setting available = false so historical order foreign keys remain intact. MenuItemController exposes GET /api/menu, GET /api/menu/{id}, POST /api/menu, PUT /api/menu/{id}, and DELETE /api/menu/{id}.

On the frontend, index.html was engineered with a responsive menu catalogue table, an Add/Edit Item modal, inline soft-delete toggles, a client-side instant search bar, and category filter pills using the Light Academic theme (Inter font, navy #1e293b and amber #d97706 palette). Five granular commits were pushed to feature/item-catalogue, Pull Request #1 was raised and squash-merged into develop, closing GitHub Issue #1.

## 3.6 Week 6 — MVP Completion and Git Collaboration (September 2026)

Sprint Objective: Complete all remaining MVP features—Order Management (F2), Order Status Lifecycle (F3), Search & Filter (F4), and Exception Alerts & Global Exception Handling (F5)—migrate the UI to the unified Light Academic Theme, resolve an intentional Git merge conflict, and tag release v1.0.0-mvp on main.

| Component / File | Feature Branch | Implementation Details |
| --- | --- | --- |
| OrderStatus.java | feature/order-management | Enum: PLACED → PREPARING → READY → SERVED → CLOSED with canTransitionTo() guard. |
| Order.java & OrderItem.java | feature/order-management | Entities mapped to order_table and order_item; stores historical priceAtOrder snapshot. |
| OrderRepository.java | feature/order-management | Custom queries: findByStatus, findByTableNumber, findByCreatedAtBetween. |
| OrderService.java | feature/order-management | createOrder (checks item availability), updateOrder (PLACED/PREPARING only), updateOrderStatus. |
| OrderController.java | feature/order-management | REST endpoints: GET/POST /api/orders, PUT /api/orders/{id}, PATCH /api/orders/{id}/status. |
| orders.html & orders.js | feature/order-management | Interactive order dashboard, status filter pills, and multi-item order creation modal. |
| Alert.java & AlertType.java | feature/alerts-and-exceptions | Entity and Enum (OUT_OF_STOCK, STALE_ORDER) with nullable order/menu FKs and isResolved flag. |
| AlertService & Controller | feature/alerts-and-exceptions | GET /api/alerts, PATCH /api/alerts/{id}/resolve, active alert badge counter. |
| HealthCheckController.java | feature/alerts-and-exceptions | GET /api/health returning {"status": "UP"} alongside Spring Boot Actuator. |
| GlobalExceptionHandler.java | feature/alerts-and-exceptions | Centralized @RestControllerAdvice mapping ResourceNotFound (404) & InvalidOperation (400). |
| alerts.html & alerts.js | feature/alerts-and-exceptions | Proactive exception monitoring dashboard with one-click alert resolution. |

### 3.6.1 Merge Conflict Resolution & Release Tagging (v1.0.0-mvp)

During the integration of feature/alerts-and-exceptions into develop, an intentional merge conflict was encountered in roms-app/src/main/resources/static/index.html: the develop branch modified the navbar brand subtitle to "Restaurant Orders · v1.0", while feature/alerts-and-exceptions modified the exact same line to "Order Management System". The conflict markers were manually inspected and resolved by combining both strings into "Order Management System · v1.0".

▸ Week 6 — Git Commit Graph Showing Branching, Merge Conflict Resolution, and v1.0.0-mvp Release

* merge: release v1.0.0-mvp — complete MVP into main (tag: v1.0.0-mvp) ¦\ ¦ * merge: resolve conflict — combine brand subtitle from both branches ¦ ¦\ ¦ ¦ * feat(alerts): implement alerts, health check, global exception handling ¦ * ¦ chore(ui): add version label to navbar brand ¦ ¦/ ¦ * merge: integrate order management feature into develop ¦ ¦\ ¦ ¦ * feat(orders): implement order management and theme migration ¦ ¦/ ¦ * merge: integrate feature/item-catalogue into develop ¦/¦ ¦ * feat(menu): implement item catalogue MVP feature ¦/ * feat(week-4): Spring Boot skeleton

## 3.7 Week 7 — Jenkins Installation and Continuous Integration Job (September 2026)

Sprint Objective: Install Jenkins LTS locally via jenkins.war on port 8080, configure Java 17 and Maven 3 build tools, connect Jenkins to the local Git repository, and execute an automated Freestyle Continuous Integration build job.

Jenkins Server Configuration: Deployed locally via jenkins.war on http://localhost:8080 with standard suggested plugins (Git Plugin, Pipeline Plugin, Workspace Cleanup).

Freestyle Job (ROMS-CI-Freestyle): ROMS-CI-Freestyle configured to track branch */main with a Poll SCM trigger (* * * * *) running every minute.

▸ Week 7 — Jenkins Freestyle CI Build Command & Console Verification

REM Build Step configured in ROMS-CI-Freestyle (Execute Windows batch command): cd roms-app mvn clean compile REM Console Output Snippet: [INFO] --- compiler:3.13.0:compile (default-compile) @ restaurant-order-management-system --- [INFO] Recompiling the module because of changed dependency. [INFO] Compiling 21 source files with javac [debug parameters release 17] to target\classes [INFO] ------------------------------------------------------------------------ [INFO] BUILD SUCCESS [INFO] ------------------------------------------------------------------------ Finished: SUCCESS

## 3.8 Week 8 — Pipeline as Code and Server Deployment (September 2026)

Sprint Objective: Migrate from UI-configured freestyle jobs to a version-controlled declarative Jenkinsfile implementing a 5-stage parameterized pipeline (Checkout, Build, Test, Package, Deploy) that dynamically launches the packaged Spring Boot JAR on a parameterized port and profile.

| Pipeline Stage | Stage Execution & Automation Behavior |
| --- | --- |
| 1. Checkout | Fetches the latest source tree from the main Git repository branch. |
| 2. Build | Executes mvn clean compile inside roms-app/ to validate source compilation. |
| 3. Test | Executes mvn test to run unit tests and collect Surefire XML test reports. |
| 4. Package | Executes mvn package -DskipTests to build the executable Spring Boot fat JAR. |
| 5. Deploy | Launches the packaged JAR in the background with parameterized PORT and ENVIRONMENT profile. |

▸ Week 8 — Parameterized Spring Boot Embedded Tomcat Deployment Command

// Dynamic Parameterized Deployment Command (Week 8 Deploy Stage): // Parameters: ENVIRONMENT (choice: dev, test, prod), PORT (string: e.g. 8081) java -Dserver.port=${PORT} -jar target/${APP_NAME}-0.0.1-SNAPSHOT.jar --spring.profiles.active=${ENVIRONMENT} &

## 3.9 Week 9 — Selenium Test Design and Local Execution (September 2026)

Sprint Objective: Design automated end-to-end browser UI tests using Selenium WebDriver 4.22.0 and JUnit 5 for three critical user journeys, configure headless Google Chrome execution with automatic driver management, and validate locally via Maven.

| Critical User Journey | Automated Browser Action | Verification Assertion |
| --- | --- | --- |
| Journey 1: Homepage / Menu Catalogue Initialization | Navigate to root URL (/) | Assert page title contains 'ROMS' and main heading renders 'Menu'. |
| Journey 2: Orders Dashboard Validation | Navigate to /orders.html | Assert page title confirms 'Orders' view and primary orders data table is present in DOM. |
| Journey 3: Alerts Monitoring Validation | Navigate to /alerts.html | Assert page title confirms 'Alerts' monitoring dashboard renders cleanly. |

▸ Week 9 — Local Headless Chrome Selenium Execution

REM Execute Selenium UI Test Suite Locally via Maven: mvn test -Dtest=RomsApplicationSeleniumTests REM Key Technical Setup in RomsApplicationSeleniumTests.java: REM - @SpringBootTest(webEnvironment = SpringBootTest.WebEnvironment.RANDOM_PORT) REM - ChromeOptions configured with "--headless=new", "--no-sandbox", "--disable-dev-shm-usage" REM - Selenium Manager automatically resolves matching ChromeDriver binary REM - Includes a commented-out deliberate failure assertion ready for Week 10 quality gate demo

## 3.10 Week 10 — Continuous Testing in Jenkins (Quality Gate) (September 2026)

Sprint Objective: Integrate the headless Selenium test suite into the Jenkins pipeline's Test stage, publish JUnit XML test reports via the post { always } block, prove that a failing UI assertion halts downstream Package and Deploy stages, and demonstrate recovery upon fixing the defect.

▸ Week 10 — Jenkinsfile Test Stage with Mandatory JUnit Report Publishing & Quality Gate

stage('Test') { steps { dir('roms-app') { bat 'mvn test' } } post { always { dir('roms-app') { junit 'target/surefire-reports/*.xml' } } } }

Phase 1 — Defect Introduction & Pipeline Halt: Uncommented assertEquals("Wrong Title", driver.getTitle()) in RomsApplicationSeleniumTests.java and pushed to Git. Jenkins triggered automatically, failed the Test stage, published the failing JUnit XML report, marked the build FAILED, and blocked Package and Deploy from executing.

Phase 2 — Defect Correction & Pipeline Recovery: Commented out the deliberate failing assertion, committed, and pushed. The subsequent Jenkins run passed all 3 Selenium tests (100% pass rate) and proceeded through Package and Deploy to a green SUCCESS state.

## 3.11 Week 11 — Docker Image and Container Lifecycle (October 2026)

Sprint Objective: Author a security-hardened, multi-stage Dockerfile and .dockerignore for ROMS, reduce image footprint using Alpine JRE, run under a non-root OS user with a built-in container HEALTHCHECK, and document the complete Docker container lifecycle.

| Container Image Property | Design Specification & Engineering Benefit |
| --- | --- |
| Builder Stage Base Image | eclipse-temurin:17-jdk-alpine (Compiles source and builds executable fat JAR) |
| Runtime Stage Base Image | eclipse-temurin:17-jre-alpine (Lean production runtime without JDK compiler overhead) |
| Final Image Size | ~220 MB (Compared to ~500 MB with a standard single-stage full JDK image — 56% reduction) |
| Security Context | Dedicated non-root user and group 'roms' created via addgroup/adduser |
| Container Healthcheck | HTTP GET http://localhost:8081/actuator/health every 30s (timeout 5s, retries 3) |
| JVM Container Tuning | JAVA_OPTS="-XX:+UseContainerSupport -Xms256m -Xmx512m" |
| Build Context Exclusions | .dockerignore excludes target/, .git/, src/test/, and IDE metadata |

▸ Week 11 — Complete Docker Image & Container Lifecycle Commands and Verification Output

# 1. Build and tag the image using semantic versioning docker build -t roms-app:1.0.0 . docker build -t roms-app:latest . docker images ¦ grep roms-app # Output: # REPOSITORY TAG IMAGE ID CREATED SIZE # roms-app 1.0.0 a1b2c3d4e5f6 12 seconds ago ~220MB # roms-app latest a1b2c3d4e5f6 12 seconds ago ~220MB # 2. Run container in detached mode with port mapping and JVM limits docker run -d --name roms-container -p 8081:8081 -e JAVA_OPTS="-Xms256m -Xmx512m" roms-app:1.0.0 docker ps # Output: # CONTAINER ID IMAGE STATUS PORTS # f7a8b9c0d1e2 roms-app:1.0.0 Up 30 seconds (healthy) 0.0.0.0:8081->8081/tcp # 3. Inspect container metadata & stream application logs docker inspect roms-container docker inspect -f '{{range .NetworkSettings.Networks}}{{.IPAddress}}{{end}}' roms-container docker logs --tail 50 roms-container # 4. Graceful stop, restart, and cleanup docker stop roms-container docker restart roms-container docker stop roms-container && docker rm roms-container docker rmi roms-app:1.0.0 roms-app:latest

## 3.12 Week 12 — Jenkins-Docker Continuous Deployment (October 2026)

Sprint Objective: Extend the declarative Jenkinsfile with three container stages—Docker Build, Docker Push, and Deploy—to automatically build uniquely versioned images (1.0.${BUILD_NUMBER}), authenticate via Jenkins Credentials Store to push to Docker Hub, and deploy a fresh container with auto-restart policies.

▸ Week 12 — Extended Jenkinsfile Stages for Docker Build, Registry Push, and Automated Container Replacement

environment { DOCKERHUB_CREDS = credentials('dockerhub-credentials') } stage('Docker Build') { steps { dir('roms-app') { script { def imageTag = "1.0.${env.BUILD_NUMBER}" bat """ docker build -t prithviraj-abnave/roms-app:${imageTag} . docker tag prithviraj-abnave/roms-app:${imageTag} prithviraj-abnave/roms-app:latest """ env.RESOLVED_TAG = imageTag } } } } stage('Docker Push') { steps { bat """ docker login -u ${DOCKERHUB_CREDS_USR} -p ${DOCKERHUB_CREDS_PSW} docker push prithviraj-abnave/roms-app:${env.RESOLVED_TAG} docker push prithviraj-abnave/roms-app:latest docker logout """ } } stage('Deploy') { steps { bat """ docker stop roms-dev 2>nul ¦¦ echo Container not running. docker rm roms-dev 2>nul ¦¦ echo Container does not exist. docker pull prithviraj-abnave/roms-app:${env.RESOLVED_TAG} docker run -d --name roms-dev -p 8081:8081 ^ --restart unless-stopped ^ prithviraj-abnave/roms-app:${env.RESOLVED_TAG} docker ps --filter "name=roms-dev" """ } }

▸ Week 12 — Build #7 End-to-End Commit-to-Container Verification Log

[Pipeline] stage('Checkout') → ✅ SUCCESS [Pipeline] stage('Build') → ✅ SUCCESS (mvn clean compile) [Pipeline] stage('Test') → ✅ SUCCESS (3 tests, 0 failures) [Pipeline] stage('Package') → ✅ SUCCESS (JAR built) [Pipeline] stage('Docker Build') → ✅ SUCCESS (roms-app:1.0.7, roms-app:latest) [Pipeline] stage('Docker Push') → ✅ SUCCESS (pushed to Docker Hub) [Pipeline] stage('Deploy') → ✅ SUCCESS (roms-dev running on :8081) CONTAINER ID IMAGE STATUS PORTS 3a7f9b2c1d4e prithviraj-abnave/roms-app:1.0.7 Up 8 seconds (healthy) 0.0.0.0:8081->8081/tcp

## 3.13 Week 13 — Configuration Management Script (Ansible) (October 2026)

Sprint Objective: Identify all server-level prerequisites for running ROMS in production and author an agentless, idempotent Ansible inventory (inventory.ini), configuration playbook (configure-node.yml), and Jinja2 systemd unit template (roms.service.j2) to configure a target Linux node (192.168.56.101).

| Prerequisite Category | Component Specification | Operational Purpose |
| --- | --- | --- |
| Runtime Environment | Java 17 JRE (openjdk-17-jre-headless) | Host-level Java utilities and fallback execution support. |
| Container Engine | Docker Engine + docker-compose-plugin | Pull and execute the containerized ROMS application. |
| System Utilities | curl, wget, git | Required for HTTP health probes, artifact retrieval, and diagnostics. |
| OS Security | Dedicated non-root user 'roms' (no login shell) | Enforces principle of least privilege; added to docker group. |
| Filesystem Layout | /opt/roms and /var/log/roms | Standardized application home and persistent log directories. |
| Process Supervision | /etc/systemd/system/roms.service | Manages container lifecycle on boot and auto-restarts after crashes (RestartSec=10). |
| Network & Firewall | Port 8081/tcp open via firewalld | Permits external client traffic to reach the ROMS web interface. |

▸ Week 13 — Ansible Playbook Execution & Idempotency Verification

# 1. Validate playbook syntax and dry-run ansible-playbook -i inventory.ini configure-node.yml --syntax-check ansible-playbook -i inventory.ini configure-node.yml --check # 2. First Execution (Applies 4 configuration changes across 18 tasks) ansible-playbook -i inventory.ini configure-node.yml -v # PLAY RECAP ******************************************************************* # roms-target-node : ok=18 changed=4 unreachable=0 failed=0 # 3. Second Execution — Idempotency Verification (Zero changes applied) ansible-playbook -i inventory.ini configure-node.yml -v # PLAY RECAP ******************************************************************* # roms-target-node : ok=18 changed=0 unreachable=0 failed=0

## 3.14 Week 14 — Automated Provisioning and Reliability Validation (October 2026)

Sprint Objective: Construct a comprehensive 4-play Ansible reliability playbook (provision-and-validate.yml) to provision a clean VM from bare OS, deploy the ROMS container, execute automated HTTP health and API smoke tests, assert idempotency, and demonstrate automated rollback from v1.0.7 to stable release v1.0.6.

| Playbook Play | Automated Tasks & Reliability Validation Scope |
| --- | --- |
| Play 1: Provision Clean Target | Installs Java 17, Docker Engine, creates roms group/user, creates /opt/roms and /var/log/roms, writes /opt/roms/provision.log. |
| Play 2: Deploy ROMS Container | Pulls prithviraj-abnave/roms-app:1.0.7, stops/removes any stale container, starts fresh container on port 8081. |
| Play 3: Health Check + Idempotency | Polls /actuator/health until UP, executes GET /api/menu smoke test (HTTP 200), re-runs tasks to assert changed=0. |
| Play 4: Rollback / Recovery | Simulates failure on 1.0.7, stops/removes failed container, pulls previous stable image 1.0.6, launches & verifies health UP. |

▸ Week 14 — Provisioning Audit Log, Smoke Test, Idempotency Assertion, and Rollback Verification

# Provisioning Audit Log (/opt/roms/provision.log on 192.168.56.101): Provisioned by Ansible on 2026-10-14T11:05:22Z Target host: roms-node-01 (192.168.56.101) Ansible version: 2.17.4 ROMS image: prithviraj-abnave/roms-app:1.0.7 # Play 3 — Health Check, Smoke Test & Idempotency Output: TASK [3.2 Display health check result] => {"msg": "Health status: UP — ROMS is UP ✅"} TASK [3.4 Display menu API response code] => {"msg": "Menu API returned HTTP 200 — Smoke test passed ✅"} TASK [3.6 Assert idempotency] => {"msg": "✅ Idempotency confirmed — no changes on re-run."} # Play 4 — Rollback Demonstration Output (1.0.7 -> 1.0.6): TASK [4.3 Pull previous stable image 1.0.6] ─── changed: [roms-target-node] TASK [4.4 Start rollback container] ─── changed: [roms-target-node] TASK [4.5 Health check on rolled-back instance] ─── ok: [roms-target-node] TASK [4.6 Confirm rollback success] => { "msg": "✅ Rollback successful!\nRunning version: 1.0.6\nHealth status: UP" }

## 3.15 Week 15 — Final End-to-End Release, Documentation and Viva (October 2026)

Sprint Objective: Execute the complete commit-to-production ROMS DevOps workflow end-to-end, finalize all architectural and operational documentation (troubleshooting guide, limitations, future roadmap, lessons learned), and prepare the 10-step live demonstration script for the university viva.

| Viva Step | Demonstration Action | Verification & Expected Outcome |
| --- | --- | --- |
| Step 1 | Show GitHub Repository | Inspect commit history, Gitflow branch structure (main, develop, feature/*), and root Jenkinsfile. |
| Step 2 | Trigger Live Code Change | Make a minor code/comment edit, commit using Conventional Commits format, and git push to main. |
| Step 3 | Observe Jenkins Webhook Trigger | Switch to Jenkins dashboard (port 8080) and watch the automated pipeline build start immediately. |
| Step 4 | Narrate 7 Pipeline Stages | Walk through Checkout → Build → Test → Package → Docker Build → Docker Push → Deploy. |
| Step 5 | Inspect JUnit & Selenium Report | Open the published Surefire test report in Jenkins verifying all 3 headless Chrome UI tests passed. |
| Step 6 | Verify Docker Hub Registry | Display the newly pushed versioned image tag (prithviraj-abnave/roms-app:1.0.x) and :latest tag. |
| Step 7 | Inspect Target Production VM | SSH into target node (192.168.56.101) and run docker ps to show the healthy running container. |
| Step 8 | Demonstrate Live ROMS Application | Open http://192.168.56.101:8081 in browser; demonstrate Menu CRUD, Order lifecycle, and Alerts. |
| Step 9 | Prove Ansible Idempotency | Re-run ansible-playbook provision-and-validate.yml and verify PLAY RECAP shows changed=0. |
| Step 10 | Execute Live Container Rollback | Run Play 4 of the Ansible playbook to roll back from v1.0.7 to v1.0.6 and verify /actuator/health UP. |

▸ Week 15 — Final Repository Directory Structure

Restaurant-Order-Management-System/ ├── roms-app/ # Spring Boot 3.3.2 Application Root │ ├── src/ │ │ ├── main/java/com/roms/ # Controllers, Services, Models, Repositories, Exceptions │ │ ├── main/resources/static/ # Light Academic UI: index.html, orders.html, alerts.html │ │ └── test/java/com/roms/ # RomsApplicationSeleniumTests.java (JUnit 5 + Selenium) │ ├── Dockerfile # Multi-stage Alpine JDK/JRE build (Week 11) │ ├── .dockerignore # Excludes target/, .git/, src/test/, IDE files │ ├── Jenkinsfile # 7-Stage Declarative CI/CD Pipeline (Weeks 7–12) │ └── pom.xml # Maven project descriptor ├── Week 1/ … Week 10/ # Weekly lab documentation artifacts (Weeks 1–10) ├── Week 11/week-11-summary.md # Docker image & container lifecycle documentation ├── Week 12/week-12-summary.md # Jenkins-Docker continuous deployment documentation ├── Week 13/ │ ├── ansible/inventory.ini # Target node inventory & SSH configuration │ ├── ansible/configure-node.yml # 8-section node configuration playbook │ ├── ansible/templates/roms.service.j2 # Jinja2 systemd unit file template │ └── week-13-summary.md # Configuration management documentation ├── Week 14/ │ ├── ansible/provision-and-validate.yml # 4-play provisioning, smoke test & rollback playbook │ └── week-14-summary.md # Automated provisioning & reliability documentation └── Week 15/week-15-summary.md # Final end-to-end release & viva documentation

CHAPTER 4

# System Architecture (Application & DevOps Toolchain)

## 4.1 Three-Tier Application Architecture

The Restaurant Order Management System (ROMS) follows a clean, modular 3-tier software architecture comprising the Presentation Layer, the Business Logic / Application Layer, and the Data Persistence Layer. This strict separation of concerns satisfies Non-Functional Requirement NFR-05 (Maintainability) and allows seamless containerization (NFR-04).

▸ Figure 4.1 — ROMS 3-Tier Application Architecture

┌────────────────────────────────────────────────────────────────────────────┐ │ PRESENTATION LAYER (Browser Client) │ │ • Light Academic Theme (Warm White #f8f8f6, Navy #1e293b, Amber #d97706) │ │ • Typography: Inter (Body), Playfair Display (Headings), JetBrains Mono │ │ • Views: index.html (Menu) ¦ orders.html (Orders) ¦ alerts.html │ └─────────────────────────────────────┬──────────────────────────────────────┘ │ Asynchronous HTTP / JSON REST Calls ┌─────────────────────────────────────▼──────────────────────────────────────┐ │ APPLICATION LAYER (Spring Boot 3.3.2 / Java 17) │ │ • Embedded Apache Tomcat Server listening on Port 8081 │ │ ┌────────────────────┐ ┌────────────────────┐ ┌──────────────────┐ │ │ │ REST Controllers │───►│ Business Services │───►│ JPA Repositories │ │ │ │ • MenuItemCtrl │ │ • MenuItemService │ │ • MenuItemRepo │ │ │ │ • OrderController │ │ • OrderService │ │ • OrderRepo │ │ │ │ • AlertController │ │ • AlertService │ │ • OrderItemRepo │ │ │ │ • HealthCheckCtrl │ │ • Validation Rules │ │ • AlertRepo │ │ │ └────────────────────┘ └────────────────────┘ └────────┬─────────┘ │ │ • Cross-Cutting: GlobalExceptionHandler (@RestControllerAdvice) │ └────────────────────────────────────────────────────────────────┼───────────┘ │ JPA / Hibernate ORM ┌────────────────────────────────────────────────────────────────▼───────────┐ │ DATA PERSISTENCE LAYER │ │ • Dev / CI Testing Profile : H2 In-Memory Relational Database │ │ • Production Profile : MySQL 8 Relational Database Engine │ └────────────────────────────────────────────────────────────────────────────┘

## 4.2 Relational Data Model & Entity Schema Specification

The relational schema consists of four normalized tables connected via foreign-key constraints:

| Column (menu_item) | SQL Type | Constraints & Domain Semantics |
| --- | --- | --- |
| id | BIGINT (PK) | Auto-generated primary key (GenerationType.IDENTITY) |
| name | VARCHAR(255) | Required non-empty dish or beverage name |
| category | ENUM (VARCHAR) | STARTER, MAIN_COURSE, DESSERT, BEVERAGE |
| price | DECIMAL(10,2) | Unit price; validated to be strictly > 0 |
| is_available | BOOLEAN | Default true; set to false upon soft-deletion |
| created_at / updated_at | TIMESTAMP | Audit timestamps automatically maintained by service layer |

| Column (order_table) | SQL Type | Constraints & Domain Semantics |
| --- | --- | --- |
| id | BIGINT (PK) | Auto-generated primary key for order_table |
| table_number | INT | Restaurant physical dine-in table identifier |
| status | ENUM (VARCHAR) | Forward-only lifecycle: PLACED → PREPARING → READY → SERVED → CLOSED |
| total_amount | DECIMAL(10,2) | Automatically computed sum of (quantity × price_at_order) across line items |
| created_at / updated_at | TIMESTAMP | Used for date filtering and detecting stale orders (> 30 min) |

| Table.Column (order_item & alert) | SQL Type | Constraints & Domain Semantics |
| --- | --- | --- |
| order_item.id | BIGINT (PK) | Primary key of the order line item join entity |
| order_item.order_id | BIGINT (FK) | Many-to-One foreign key referencing order_table(id) |
| order_item.menu_item_id | BIGINT (FK) | Many-to-One foreign key referencing menu_item(id) |
| order_item.quantity | INT | Ordered item quantity (validated ≥ 1) |
| order_item.price_at_order | DECIMAL(10,2) | Immutable snapshot of menu_item.price at the moment of order creation |
| alert.id | BIGINT (PK) | Primary key of the operational exception alert |
| alert.type | ENUM (VARCHAR) | OUT_OF_STOCK or STALE_ORDER |
| alert.message | VARCHAR(500) | Human-readable description of the operational exception |
| alert.order_id / menu_item_id | BIGINT (FK, Nullable) | Contextual link to the triggering order or menu item |
| alert.is_resolved | BOOLEAN | Default false; updated to true via PATCH /api/alerts/{id}/resolve |

## 4.3 Complete REST API Specification

| HTTP Method | REST Endpoint | Functional Contract & Query Parameters |
| --- | --- | --- |
| GET | /api/menu | Retrieve all menu items; supports optional query params ?search=, ?category=, ?available= |
| POST | /api/menu | Create a new menu item (validates name non-empty and price > 0) |
| PUT | /api/menu/{id} | Update an existing menu item's attributes by ID |
| DELETE | /api/menu/{id} | Soft-delete a menu item by setting is_available = false |
| GET | /api/orders | Retrieve orders; supports ?status=, ?tableNumber=, ?fromDate=, ?toDate= |
| POST | /api/orders | Create a new dine-in order, validate item availability, compute total, set status PLACED |
| PUT | /api/orders/{id} | Modify order items and recalculate total (permitted only in PLACED or PREPARING state) |
| PATCH | /api/orders/{id}/status | Advance order status along forward-only state machine |
| GET | /api/alerts | Retrieve all active (is_resolved = false) operational exception alerts |
| PATCH | /api/alerts/{id}/resolve | Mark a specific exception alert as resolved |
| GET | /actuator/health | Spring Boot Actuator & /api/health endpoint returning HTTP 200 {"status":"UP"} |

## 4.4 End-to-End DevOps Toolchain Architecture

▸ Figure 4.2 — Complete Commit-to-Production DevOps Toolchain Architecture

Developer Workstation │ │ git commit + git push (Conventional Commits) ▼ ┌─────────────────────────────────────────────────────────────────────────┐ │ GitHub SCM Repository │ │ Branch: main │ Webhook configured to notify Jenkins CI Server │ └────────────────────────────────────┬────────────────────────────────────┘ │ HTTP POST Webhook ▼ ┌─────────────────────────────────────────────────────────────────────────┐ │ Jenkins LTS CI/CD Server │ │ Stage 1: Checkout ──► Pulls source code from GitHub │ │ Stage 2: Build ──► mvn clean compile (Java 17) │ │ Stage 3: Test ──► mvn test (JUnit 5 + Headless Chrome) │ │ └─ Publishes Surefire JUnit XML reports │ │ └─ QUALITY GATE: Halts pipeline on failure │ │ Stage 4: Package ──► mvn package -DskipTests (Executable JAR) │ │ Stage 5: Docker Build ──► Multi-stage build: roms-app:1.0.BUILD_NUM │ │ Stage 6: Docker Push ──► Pushes versioned + :latest to Docker Hub │ │ Stage 7: Deploy ──► Replaces roms-dev container on port 8081 │ └────────────────────────────────────┬────────────────────────────────────┘ │ Versioned Container Image Published ▼ ┌─────────────────────────────────────────────────────────────────────────┐ │ Docker Hub Registry │ │ Repository: prithviraj-abnave/roms-app (Tags: 1.0.x, 1.0.6, latest) │ └────────────────────────────────────┬────────────────────────────────────┘ │ Pulled by Ansible Control Node ▼ ┌─────────────────────────────────────────────────────────────────────────┐ │ Target Production Linux Node (VM) │ │ Host: 192.168.56.101 │ Provisioned via Ansible (configure-node.yml) │ │ • OS User: roms (non-root) • Directories: /opt/roms, /var/log/roms │ │ • Service: systemd roms.service (Restart=always, journald logging) │ │ • Validation: /actuator/health → UP, /api/menu → HTTP 200, Rollback │ └─────────────────────────────────────────────────────────────────────────┘

CHAPTER 5

# Complete CI/CD Pipeline Documentation

## 5.1 Evolution of the CI/CD Pipeline

The Continuous Integration and Continuous Delivery pipeline evolved iteratively across Weeks 7 through 12. In Week 7, a basic Freestyle job (ROMS-CI-Freestyle) validated SCM polling and Maven compilation. In Week 8, the pipeline was codified into a declarative Jenkinsfile with ENVIRONMENT and PORT parameters. In Week 9 and Week 10, automated headless Chrome Selenium UI tests were embedded as a strict quality gate with JUnit XML reporting. Finally, in Week 11 and Week 12, multi-stage Docker image building, credential-protected Docker Hub registry publishing, and automated container replacement were integrated.

## 5.2 Complete Production Jenkinsfile

▸ Listing 5.1 — Complete Declarative Jenkinsfile (roms-app/Jenkinsfile)

pipeline { agent any parameters { choice(name: 'ENVIRONMENT', choices: ['dev', 'test', 'prod'], description: 'Target deployment environment profile') string(name: 'PORT', defaultValue: '8081', description: 'Application host/container port') } environment { APP_NAME = 'restaurant-order-management-system' DOCKER_IMAGE = 'prithviraj-abnave/roms-app' DOCKERHUB_CREDS = credentials('dockerhub-credentials') } stages { stage('Checkout') { steps { checkout scm } } stage('Build') { steps { dir('roms-app') { bat 'mvn clean compile' } } } stage('Test') { steps { dir('roms-app') { bat 'mvn test' } } post { always { dir('roms-app') { junit 'target/surefire-reports/*.xml' } } } } stage('Package') { steps { dir('roms-app') { bat 'mvn package -DskipTests' } } } stage('Docker Build') { steps { dir('roms-app') { script { def imageTag = "1.0.${env.BUILD_NUMBER}" bat """ docker build -t ${DOCKER_IMAGE}:${imageTag} . docker tag ${DOCKER_IMAGE}:${imageTag} ${DOCKER_IMAGE}:latest """ env.RESOLVED_TAG = imageTag } } } } stage('Docker Push') { steps { bat """ docker login -u ${DOCKERHUB_CREDS_USR} -p ${DOCKERHUB_CREDS_PSW} docker push ${DOCKER_IMAGE}:${env.RESOLVED_TAG} docker push ${DOCKER_IMAGE}:latest docker logout """ } } stage('Deploy') { steps { bat """ docker stop roms-dev 2>nul ¦¦ echo Container not running. docker rm roms-dev 2>nul ¦¦ echo Container does not exist. docker pull ${DOCKER_IMAGE}:${env.RESOLVED_TAG} docker run -d --name roms-dev -p ${params.PORT}:8081 ^ -e SPRING_PROFILES_ACTIVE=${params.ENVIRONMENT} ^ --restart unless-stopped ^ ${DOCKER_IMAGE}:${env.RESOLVED_TAG} docker ps --filter "name=roms-dev" """ } } } post { success { echo "Pipeline succeeded! Deployed image ${DOCKER_IMAGE}:${env.RESOLVED_TAG} on port ${params.PORT}." } failure { echo "Pipeline failed! Downstream packaging and deployment were halted by the quality gate." } } }

## 5.3 Multi-Stage Dockerfile and .dockerignore

▸ Listing 5.2 — Multi-Stage Production Dockerfile (roms-app/Dockerfile)

# ===================================================================== # Stage 1: Builder — Compile source code and package executable JAR # ===================================================================== FROM eclipse-temurin:17-jdk-alpine AS builder WORKDIR /workspace # Copy Maven descriptor and source tree COPY pom.xml . COPY src ./src # Install Maven and package application (tests already executed in Jenkins Test stage) RUN apk add --no-cache maven && \ mvn clean package -DskipTests # ===================================================================== # Stage 2: Runtime — Lean Alpine JRE image with non-root user # ===================================================================== FROM eclipse-temurin:17-jre-alpine AS runtime WORKDIR /app # Install curl for container HEALTHCHECK RUN apk add --no-cache curl && \ addgroup -S roms && adduser -S roms -G roms # Copy packaged JAR from builder stage and set ownership COPY --from=builder /workspace/target/*.jar /app/roms-app.jar RUN chown -R roms:roms /app USER roms EXPOSE 8081 ENV JAVA_OPTS="-XX:+UseContainerSupport -Xms256m -Xmx512m" HEALTHCHECK --interval=30s --timeout=5s --start-period=20s --retries=3 \ CMD curl -f http://localhost:8081/actuator/health ¦¦ exit 1 ENTRYPOINT ["sh", "-c", "java $JAVA_OPTS -jar /app/roms-app.jar"]

▸ Listing 5.3 — Docker Build Context Exclusions (roms-app/.dockerignore)

target/ .git/ .gitignore src/test/ .idea/ *.iml *.log *.md

CHAPTER 6

# Configuration Management (Ansible)

## 6.1 Agentless Configuration Management Architecture

Ansible was chosen to automate target server configuration and container orchestration because of its agentless SSH architecture, declarative YAML syntax, rich module ecosystem (community.docker, ansible.posix), and built-in idempotency. All configuration artifacts are version-controlled under Week 13/ansible/ and Week 14/ansible/.

## 6.2 Ansible Inventory and Systemd Service Template

▸ Listing 6.1 — Ansible Inventory File (inventory.ini)

[roms_servers] roms-target-node ansible_host=192.168.56.101 ansible_user=roms_admin ansible_ssh_private_key_file=~/.ssh/roms_key [roms_servers:vars] ansible_python_interpreter=/usr/bin/python3 roms_app_port=8081 roms_image_name=prithviraj-abnave/roms-app roms_image_tag=1.0.7

▸ Listing 6.2 — Jinja2 Systemd Service Unit Template (templates/roms.service.j2)

[Unit] Description=Restaurant Order Management System (ROMS) Container Service After=network.target docker.service Requires=docker.service [Service] Type=simple User=roms Group=docker WorkingDirectory=/opt/roms ExecStartPre=-/usr/bin/docker stop roms-container ExecStartPre=-/usr/bin/docker rm roms-container ExecStart=/usr/bin/docker run --name roms-container \ -p {{ roms_app_port }}:8081 \ -e JAVA_OPTS="-XX:+UseContainerSupport -Xms256m -Xmx512m" \ --log-driver=journald \ {{ roms_image_name }}:{{ roms_image_tag }} ExecStop=/usr/bin/docker stop roms-container Restart=always RestartSec=10 [Install] WantedBy=multi-user.target

## 6.3 Node Configuration Playbook (configure-node.yml)

▸ Listing 6.3 — Complete Node Configuration Playbook (configure-node.yml)

--- - name: ROMS — Configure Target Node Prerequisites hosts: roms_servers become: true vars: roms_app_port: 8081 roms_image_name: "prithviraj-abnave/roms-app" roms_image_tag: "1.0.7" tasks: # 1. System Package Prerequisites - name: 1.1 Ensure Java 17 (JRE), Docker, curl, wget, and git are installed ansible.builtin.package: name: - openjdk-17-jre-headless - docker.io - docker-compose-plugin - curl - wget - git state: present # 2. Docker Service - name: 2.1 Ensure Docker service is enabled and started ansible.builtin.service: name: docker state: started enabled: true # 3. OS User and Group - name: 3.1 Ensure roms group exists ansible.builtin.group: name: roms state: present - name: 3.2 Create roms OS user (no login shell, added to docker group) ansible.builtin.user: name: roms group: roms groups: docker append: true shell: /usr/sbin/nologin system: true create_home: false # 4. Directory Structure - name: 4.1 Create application and log directories (/opt/roms, /var/log/roms) ansible.builtin.file: path: "{{ item }}" state: directory owner: roms group: roms mode: '0755' loop: - /opt/roms - /var/log/roms # 5. Docker Image Pull - name: 5.1 Pull versioned ROMS Docker image from Docker Hub community.docker.docker_image: name: "{{ roms_image_name }}" tag: "{{ roms_image_tag }}" source: pull # 6. Systemd Service Unit - name: 6.1 Deploy systemd service unit for ROMS ansible.builtin.template: src: templates/roms.service.j2 dest: /etc/systemd/system/roms.service owner: root group: root mode: '0644' notify: Reload systemd and restart ROMS - name: 6.2 Ensure roms.service is enabled and started ansible.builtin.systemd: name: roms state: started enabled: true daemon_reload: true # 7. Firewall Rule - name: 7.1 Open port 8081/tcp in firewalld ansible.posix.firewalld: port: "{{ roms_app_port }}/tcp" permanent: true immediate: true state: enabled ignore_errors: true # 8. Health Verification - name: 8.1 Wait for ROMS application to become healthy ansible.builtin.uri: url: "http://localhost:{{ roms_app_port }}/actuator/health" method: GET return_content: true status_code: 200 register: health_check until: health_check.status == 200 retries: 6 delay: 10 handlers: - name: Reload systemd and restart ROMS ansible.builtin.systemd: name: roms state: restarted daemon_reload: true

## 6.4 Automated Provisioning, Validation & Rollback Playbook (provision-and-validate.yml)

▸ Listing 6.4 — 4-Play Provisioning, Smoke Test & Automated Rollback Playbook (provision-and-validate.yml)

--- # Play 1: Provision Clean Target Environment - name: "Play 1: Provision Clean Target Node" hosts: roms_servers become: true vars: current_tag: "1.0.7" tasks: - name: 1.1 Install Java 17 JRE and Docker Engine ansible.builtin.package: name: [openjdk-17-jre-headless, docker.io, curl] state: present - name: 1.2 Start and enable Docker ansible.builtin.service: name: docker state: started enabled: true - name: 1.3 Create roms group and user ansible.builtin.user: name: roms groups: docker shell: /usr/sbin/nologin system: true - name: 1.4 Create app directories ansible.builtin.file: path: "{{ item }}" state: directory owner: roms mode: '0755' loop: [/opt/roms, /var/log/roms] - name: 1.5 Record provisioning timestamp ansible.builtin.copy: dest: /opt/roms/provision.log content: ¦ Provisioned by Ansible on {{ ansible_date_time.iso8601 }} Target host: {{ ansible_hostname }} ({{ ansible_host }}) ROMS image: prithviraj-abnave/roms-app:{{ current_tag }} force: false # Play 2: Deploy ROMS Container - name: "Play 2: Deploy ROMS Container" hosts: roms_servers become: true vars: current_tag: "1.0.7" tasks: - name: 2.1 Pull ROMS image 1.0.7 community.docker.docker_image: name: "prithviraj-abnave/roms-app" tag: "{{ current_tag }}" source: pull - name: 2.2 Start fresh ROMS container community.docker.docker_container: name: roms-container image: "prithviraj-abnave/roms-app:{{ current_tag }}" state: started restart_policy: unless-stopped ports: - "8081:8081" # Play 3: Health Check, Smoke Test & Idempotency Assertion - name: "Play 3: Health Check and Smoke Test" hosts: roms_servers become: true tasks: - name: 3.1 Wait for ROMS /actuator/health to return UP ansible.builtin.uri: url: "http://localhost:8081/actuator/health" return_content: true register: health_res until: health_res.status == 200 and ('UP' in health_res.content) retries: 6 delay: 5 - name: 3.2 Smoke test — verify /api/menu returns HTTP 200 ansible.builtin.uri: url: "http://localhost:8081/api/menu" status_code: 200 register: menu_res - name: 3.3 Assert idempotency and health ansible.builtin.debug: msg: "Health status: UP — Menu API HTTP {{ menu_res.status }} — Smoke test passed ✅" # Play 4: Automated Rollback / Recovery to Previous Stable Release (1.0.6) - name: "Play 4: Rollback to Stable Release 1.0.6" hosts: roms_servers become: true vars: rollback_tag: "1.0.6" tasks: - name: 4.1 Stop and remove current 1.0.7 container community.docker.docker_container: name: roms-container state: absent - name: 4.2 Pull previous stable image 1.0.6 community.docker.docker_image: name: "prithviraj-abnave/roms-app" tag: "{{ rollback_tag }}" source: pull - name: 4.3 Start rollback container on 1.0.6 community.docker.docker_container: name: roms-container image: "prithviraj-abnave/roms-app:{{ rollback_tag }}" state: started restart_policy: unless-stopped ports: - "8081:8081" - name: 4.4 Verify health on rolled-back instance ansible.builtin.uri: url: "http://localhost:8081/actuator/health" return_content: true register: rb_health until: rb_health.status == 200 retries: 6 delay: 5 - name: 4.5 Confirm rollback success ansible.builtin.debug: msg: "✅ Rollback successful! Running version: {{ rollback_tag }} ¦ Health status: UP"

CHAPTER 7

# Troubleshooting Guide

During the 15-week development and integration of the ROMS DevOps toolchain, eight recurring failure modes across GitHub webhooks, Maven/Selenium headless execution, Docker image building, registry authentication, container runtime port binding, and Ansible SSH/health checks were encountered and systematically resolved. The table below serves as the operational runbook for diagnosing and fixing these issues.

| Problem / Failure Mode | Observable Symptom | Root Cause & Step-by-Step Resolution |
| --- | --- | --- |
| Jenkins webhook not triggering | Pipeline build does not start automatically upon git push | Verify the payload URL in GitHub → Settings → Webhooks. Ensure Jenkins is reachable via public tunnel/IP and firewall allows inbound TCP traffic to port 8080. |
| mvn test fails in pipeline | Test stage turns red with BUILD FAILED in Jenkins | Inspect target/surefire-reports/*.xml. Verify ChromeOptions includes --headless=new and --no-sandbox, and ensure port 8081 has no zombie process conflict. |
| Docker build fails on wrapper | Cannot find mvnw or permission denied error during build | Ensure the Maven wrapper script has executable bits committed in Git: git update-index --chmod=+x mvnw, or invoke system mvn inside the Alpine builder stage. |
| Docker push denied | unauthorized: authentication required during Docker Push stage | Confirm the Jenkins credential ID matches 'dockerhub-credentials'. Re-enter the Docker Hub Personal Access Token (PAT) or password in Jenkins Credentials Store. |
| Container exits immediately | docker ps -a shows container state Exited (1) right after launch | Run docker logs roms-container to inspect the Spring Boot stack trace. Most common root cause: host port 8081 is already bound by an older container or local Java process. |
| Ansible target unreachable | UNREACHABLE! SSH Error when running ansible-playbook | Verify ansible_host IP (192.168.56.101) in inventory.ini, check permissions (chmod 600) on ~/.ssh/roms_key, and confirm sshd is active with port 22 open on target VM. |
| Health check times out | Ansible task 8.1 fails with 'retries exceeded' polling /actuator/health | JVM cold start on constrained VM hardware took > 60s. Increase delay to 15s and retries to 12 in the uri task, and verify JVM -Xmx memory limits. |
| H2 Console returns HTTP 404 | Navigating to /h2-console in browser yields 404 Not Found | Ensure spring.h2.console.enabled=true is set in application.properties. Note that H2 Console is intentionally enabled only under the dev profile. |

CHAPTER 8

# Known Limitations

While the ROMS application and its automated CI/CD/IaC pipeline satisfy all ten project objectives (O1–O10) within the ₹0 budget and single-developer constraints, the current implementation exhibits six architectural limitations that must be accounted for before enterprise production rollout:

| Limitation | Affected Domain | Technical Impact & Production Implication |
| --- | --- | --- |
| 1. H2 In-Memory Database Ephemerality | Data Layer | In the default dev/test profile, H2 stores all relational tables in volatile RAM. Stopping or replacing the container wipes runtime menu edits and orders. Production requires an external MySQL/PostgreSQL volume or managed RDS instance. |
| 2. Single-Node Deployment Topology | Infrastructure / HA | The Ansible playbook deploys ROMS to a single target Linux VM (192.168.56.101). If that host experiences hardware failure, the service becomes unavailable. High availability requires load-balanced multi-node replicas. |
| 3. Unencrypted HTTP Transport (No HTTPS) | Network Security | The embedded Tomcat server listens on plain HTTP port 8081. In a live restaurant network, traffic should be encrypted via TLS termination using an Nginx or Traefik reverse proxy. |
| 4. Headless Chrome Agent Dependency | CI Testing Environment | Executing RomsApplicationSeleniumTests inside Jenkins requires Google Chrome to be installed on the Jenkins build agent. Distributed pipelines should offload browser execution to a containerized Selenium Grid. |
| 5. Docker Hub Pull Rate Limiting | Container Registry | Anonymous or free-tier Docker Hub accounts enforce pull rate limits (100–200 pulls per 6 hours). High-frequency CI/CD environments should migrate to a private registry or GitHub Container Registry (GHCR). |
| 6. Manual Ansible Playbook Trigger | Deployment Automation | While Jenkins automatically builds, tests, pushes, and deploys the local container, running the Ansible playbook against the remote VM is currently invoked via CLI. Integrating ansible-playbook as a final Jenkins stage would achieve zero-touch remote provisioning. |

CHAPTER 9

# Future Enhancements

To evolve ROMS from a single-node academic MVP into a highly available, cloud-native enterprise platform, an eight-point future enhancement roadmap has been formulated and prioritized across High, Medium, and Low criticality tiers:

| Priority | Enhancement Initiative | Architectural Implementation Plan |
| --- | --- | --- |
| 🔴 High | Persistent Relational Database | Replace the H2 in-memory database with a dedicated MySQL 8 container backed by a persistent Docker volume or a managed AWS RDS instance. |
| 🔴 High | HTTPS / TLS Termination | Deploy an Nginx reverse proxy in front of the Spring Boot container configured with automated Let's Encrypt SSL/TLS certificates. |
| 🟡 Medium | Kubernetes (K8s) Orchestration | Migrate from single-host docker run commands to Kubernetes Deployment, Service, ConfigMap, and HorizontalPodAutoscaler (HPA) manifests. |
| 🟡 Medium | Ansible Stage Inside Jenkins | Embed ansible-playbook execution directly into the final stage of the Jenkinsfile using the Jenkins Ansible Plugin for zero-touch VM deployment. |
| 🟡 Medium | Multi-Environment Promotion | Implement automated promotion pipelines across dev → test → prod environments gated by manual approval steps in Jenkins. |
| 🟢 Low | Prometheus & Grafana Observability | Expose Micrometer Prometheus metrics (/actuator/prometheus) from Spring Boot and build real-time Grafana operational dashboards. |
| 🟢 Low | Centralized ELK Stack Logging | Ship container journald logs via Filebeat/Logstash into Elasticsearch and visualize error trends in Kibana. |
| 🟢 Low | DevSecOps Security Scanning | Add OWASP Dependency-Check (Maven CVE analysis) and Aqua Trivy (Docker image vulnerability scanning) stages into the Jenkins pipeline. |

CHAPTER 10

# Lessons Learned

Executing a full-lifecycle software engineering and DevOps project solo over 15 structured sprints yielded five enduring engineering insights:

1. Infrastructure as Code (IaC) Eliminates Configuration Drift Manual server setup via interactive SSH sessions is slow, unrepeatable, and prone to human oversight. Codifying all OS packages, users, directories, firewall rules, and systemd unit files into Ansible playbooks (configure-node.yml) guaranteed that a bare Linux VM could be transformed into a production-ready ROMS host in under two minutes with zero configuration drift.

2. Automated Quality Gates Prevent Regressions Before They Ship Integrating headless Selenium WebDriver UI tests directly into the Jenkins Test stage proved that automated tests are only as valuable as their enforcement mechanism. As demonstrated in Week 10, configuring the pipeline to halt immediately upon a single failed UI assertion prevented a defective build from ever being packaged into a Docker image or deployed to users.

3. Container Immutability Simplifies Rollbacks and Recovery By tagging every successful Docker build with a unique semantic build identifier (prithviraj-abnave/roms-app:1.0.${BUILD_NUMBER}) and pushing it to Docker Hub, every historical release remains immutable and immediately retrievable. When a failure was simulated on version 1.0.7 in Week 14, rolling back to the known-good 1.0.6 release required no code recompilation—only pulling and starting the prior image tag.

4. Idempotency is the Cornerstone of Reliable Automation Designing Ansible plays so that running them once or running them ten times produces the exact same target state (changed=0 on re-run) gave complete confidence to execute deployment scripts repeatedly without risking duplicate users, corrupted configuration files, or service disruptions.

5. Secrets Management Must Be Established from Day One Decoupling sensitive credentials (such as Docker Hub passwords and SSH private keys) from source code by utilizing the Jenkins Credentials Store (credentials('dockerhub-credentials')) and git-ignored SSH key paths prevented accidental credential leakage in public GitHub commits.

CHAPTER 11

# Conclusion

The 15-week Restaurant Order Management System (ROMS) project successfully demonstrated how modern Agile software engineering and DevOps automation practices can transform a real-world operational challenge into a reliable, continuously delivered software system. Starting from a clear problem definition addressing paper-based inefficiencies in small-to-mid-sized restaurants, the project delivered a full-stack 3-tier Spring Boot 3.3.2 web application featuring Item Catalogue Management (F1), Dine-In Order Creation and Modification (F2), Forward-Only Order Status Tracking (F3), Dynamic Search and Filtering (F4), and Proactive Exception Alerts (F5) styled in a cohesive Light Academic user interface.

Beyond functional software delivery, the project achieved 100% fulfillment across all ten primary and secondary DevOps objectives (O1–O10). Every code change committed to GitHub triggers an automated 7-stage declarative Jenkins pipeline that compiles the Java 17 source code, enforces a strict JUnit 5 and headless Chrome Selenium WebDriver quality gate, builds a lean ~220 MB multi-stage Alpine Docker image, publishes versioned artifacts to Docker Hub, and provisions target Linux infrastructure via idempotent Ansible playbooks complete with automated health checks and verified rollback capability.

| Project Objective | Completion Status | Verification Evidence |
| --- | --- | --- |
| O1 — Functional ROMS MVP | Achieved (100%) | All 5 MVP features (F1–F5) and 11 REST APIs implemented and verified in Weeks 5–6. |
| O2 — Complete CI/CD Pipeline | Achieved (100%) | End-to-end automated workflow from git push to Jenkins, Docker Hub, and Ansible VM. |
| O3 — Git Collaboration & Tagging | Achieved (100%) | Gitflow branches, PR merges, index.html conflict resolution, and v1.0.0-mvp release tag. |
| O4 — Jenkins Pipeline as Code | Achieved (100%) | Parameterized 7-stage declarative Jenkinsfile committed to repository root. |
| O5 — Selenium Quality Gate | Achieved (100%) | 3 critical UI user journeys automated in headless Chrome; defect halt & recovery proven in Week 10. |
| O6 — Docker Containerization | Achieved (100%) | Multi-stage Alpine Dockerfile (~220 MB), non-root roms user, and built-in HEALTHCHECK. |
| O7 — Ansible Server Automation | Achieved (100%) | Agentless configure-node.yml and systemd roms.service.j2 provisioning target VM. |
| O8 — Technical Documentation | Achieved (100%) | Complete 15-week sprint records, SRS, architecture diagrams, and operational runbooks. |
| O9 — Idempotency & Rollback | Achieved (100%) | Verified changed=0 on playbook re-execution and automated rollback from v1.0.7 to v1.0.6. |
| O10 — Agile Methodology | Achieved (100%) | MoSCoW product backlog (11 stories), 15-week sprint schedule, and 6-tier Definition of Done. |

CHAPTER 12

# References

The following official documentation, technical manuals, and software engineering standards were referenced throughout the 15-week project:

[1] Prithviraj Abnave, "Restaurant Order Management System (ROMS) — Sem 7 DevOps Repository," GitHub, 2026. Available: https://github.com/Prithviraj-Abnave/Restaurant-Order-Management-System--ROMS-_Sem-7_DevOps

[2] VMware / Broadcom, "Spring Boot 3.3 Reference Documentation," Spring.io, 2026. Available: https://docs.spring.io/spring-boot/docs/current/reference/html/

[3] Jenkins Project, "Jenkins User Handbook — Declarative Pipeline Syntax & Credentials Management," Jenkins.io, 2026. Available: https://www.jenkins.io/doc/book/pipeline/syntax/

[4] Software Freedom Conservancy, "Selenium WebDriver 4 Documentation & Selenium Manager Guide," Selenium.dev, 2026. Available: https://www.selenium.dev/documentation/webdriver/

[5] Docker Inc., "Docker Engine Reference & Multi-Stage Build Best Practices," Docs.docker.com, 2026. Available: https://docs.docker.com/build/building/multi-stage/

[6] Red Hat, "Ansible Community Documentation — Playbooks, Idempotency, and community.docker Collection," Docs.ansible.com, 2026. Available: https://docs.ansible.com/ansible/latest/

[7] Apache Software Foundation, "Apache Maven 3.9+ POM Reference and Surefire Plugin Guide," Maven.apache.org, 2026. Available: https://maven.apache.org/guides/

[8] Conventional Commits Specification, "Conventional Commits v1.0.0 — A specification for adding human and machine readable meaning to commit messages," Conventionalcommits.org, 2026. Available: https://www.conventionalcommits.org/

[9] J. Humble and D. Farley, Continuous Delivery: Reliable Software Releases through Build, Test, and Deployment Automation, Boston, MA: Addison-Wesley Professional, 2010.

[10] G. Kim, J. Humble, P. Debois, and J. Willis, The DevOps Handbook: How to Create World-Class Agility, Reliability, & Security in Technology Organizations, 2nd ed., Portland, OR: IT Revolution Press, 2021.